Smart Attendance System

Using Face Recognition

Graduation Project — Supervisor Progress Report

Date: March 2026      |      Stage: Data Preparation & Detection Complete

1. Project Overview

This project builds a Smart Attendance System using face recognition to automatically identify students and log attendance. A camera detects faces in real time, matches them against a pre-built database, and records who is present — eliminating manual roll calls entirely.

1.1 Pipeline Status

| Step | Stage | Status |
| --- | --- | --- |
| 1 | Data Collection & Validation | ✅ Complete |
| 2 | Dataset Merging | ✅ Complete |
| 3 | Face Detection — YOLOv8s-Face | ✅ Complete |
| 4 | Face Alignment — insightface | 🔄 In Progress |
| 5 | Data Augmentation | ⬜ Pending |
| 6 | Embedding Extraction — ArcFace | ⬜ Pending |
| 7 | Embedding Database | ⬜ Pending |
| 8 | Similarity Matching & Recognition | ⬜ Pending |
| 9 | Real-Time Webcam Attendance Demo | ⬜ Pending |

2. Dataset

2.1 Data Sources

Two datasets were combined into one merged dataset:

- Custom Classmates Dataset: Mobile phone photos of 16 classmates collected in various lighting and angles, stored on Google Drive.

- LFW Dataset (Labeled Faces in the Wild): A public benchmark downloaded from Kaggle. Only persons with 50-70 images were selected to maintain balance.

2.2 Per-Person Image Distribution

| Person | Source | Train | Val | Total |
| --- | --- | --- | --- | --- |
| Abdallah Eslam | Classmate | 17 | 4 | 21 |
| Abdelrahman Ahmed Farag | Classmate | 35 | 10 | 45 |
| Ahmed Hany | Classmate | 16 | 4 | 20 |
| Ahmed Mekawy | Classmate | 14 | 3 | 17 |
| Haneen Mohammed Ebraheem | Classmate | 35 | 15 | 50 |
| Haneen Mohammed Mousa | Classmate | 35 | 19 | 54 |
| Momen Mostafa | Classmate | 12 | 5 | 17 |
| Nesma Mohammed Abd Elmenaem | Classmate | 36 | 18 | 54 |
| Noor Emad | Classmate | 27 | 11 | 38 |
| Radwa Elsayed Negm | Classmate | 35 | 16 | 51 |
| Rokia Mosaad Hamad | Classmate | 29 | 21 | 50 |
| Sayed Elmasry | Classmate | 13 | 4 | 17 |
| Sofian Mohammed Kirat | Classmate | 35 | 10 | 45 |
| Yomna Ahmed Hassan | Classmate | 36 | 15 | 51 |
| Yousef Hamdy | Classmate | 24 | 7 | 31 |
| Ziad Saad | Classmate | 9 | 3 | 12 |
| Jacques Chirac | LFW | 45 | 7 | 52 |
| Jean Chretien | LFW | 47 | 8 | 55 |
| John Ashcroft | LFW | 46 | 7 | 53 |
| Junichiro Koizumi | LFW | 51 | 9 | 60 |
| Serena Williams | LFW | 45 | 7 | 52 |
| TOTAL | 21 Persons | 641 | 203 | 844 |

Note: LFW images were split 85% train / 15% val using random seed 42 for reproducibility. Five LFW celebrities were selected to diversify the dataset and demonstrate the system works beyond the immediate classmates group.

3. Data Preparation — Problems Encountered & Solved

| # | Problem | Root Cause | Solution Applied |
| --- | --- | --- | --- |
| 1 | HEIC image files | iPhones save photos as .heic by default | Installed pillow-heif; auto-converted all .heic to .jpg |
| 2 | Uppercase extensions (.JPG) | Some phones use uppercase — Linux treats as different files | Script renamed all uppercase extensions to lowercase |
| 3 | Trailing spaces in folder names | Folder created with accidental trailing space — caused path errors | Detected and fixed all 4 affected directories |
| 4 | Fake JPG files (HEIC renamed to .jpg) | iPhone photos renamed manually without converting content | Detected via cv2.imread() failure; re-converted using Pillow |
| 5 | LFW images duplicated in merged dataset | Merge cell accidentally run twice | Cleared LFW folders and re-ran merge exactly once |
| 6 | Colab runtime disconnections | Google Colab free tier disconnects after inactivity | All data saved to Google Drive — no work lost on reconnect |
| 7 | insightface fails on tight crops | Detector needs surrounding context to locate landmarks | Redesigned pipeline: run insightface on full photos, not crops |

4. Face Detection — YOLOv8s-Face

4.1 Model & Source

Model: YOLOv8s-Face from lindevs GitHub (github.com/lindevs/yolov8-face)

Weights: yolov8s-face-lindevs.pt — fine-tuned on WIDERFace benchmark dataset

Library: ultralytics v8.4.21

4.2 Detection Strategy

The detect_and_crop() function processes every image in the merged dataset. When multiple faces are detected in a single image (e.g., person with someone in background), the function selects the largest bounding box — which corresponds to the closest, most prominent face — rather than highest confidence. This ensures the target subject in the foreground is always selected.

4.3 Detection Results

| Split | Total Images | Faces Saved | Skipped | Success Rate |
| --- | --- | --- | --- | --- |
| Train | 641 | 641 | 0 | 100% |
| Val | 203 | 203 | 0 | 100% |
| Total | 844 | 844 | 0 | 100% |

4.4 Role of YOLOv8 in Final Architecture

| Use Case | Uses YOLOv8? | Reason |
| --- | --- | --- |
| Offline dataset preprocessing | ❌ Not used | insightface handles detection + alignment in one step on full photos |
| Real-time webcam attendance demo | ✅ Yes | Superior speed for live multi-face detection at 30+ FPS |

5. Face Alignment — insightface

5.1 Why Alignment is Critical

ArcFace (the recognition model) was trained exclusively on aligned 112x112 faces. Feeding unaligned faces produces degraded embeddings and poor recognition accuracy. Alignment ensures:

- Both eyes are at the same horizontal position

- Face is centered and upright in the frame

- All output images are exactly 112x112 pixels

- Scale and rotation variations are eliminated

5.2 Library: insightface buffalo_sc

| Component | File | Purpose |
| --- | --- | --- |
| Face detector | det_500m.onnx | Detects face bounding box and 5 landmarks in full photos |
| Landmark model | w600k_mbf.onnx | MobileFaceNet trained on 600k faces — also used for embeddings later |
| Alignment function | face_align.norm_crop() | Warps face to standard 112x112 using landmark positions |

5.3 How norm_crop() Works

The function takes the 5 detected landmark coordinates and computes a transformation matrix that maps them to fixed reference positions in a 112x112 output image. This transformation includes rotation correction (angle between eyes), scale normalization, and translation centering.

5.4 Alignment Test Results

| Metric | Value |
| --- | --- |
| Total images tested | 641 (full train set) |
| Successfully aligned | 640 (99.8%) |
| Failed | 1 (Rokia — 1 image with no detectable face) |
| Persons with 100% success | 20 out of 21 |

6. Key Architectural Decisions

| Decision | Choice | Justification |
| --- | --- | --- |
| Recognition model | Pretrained ArcFace — no training from scratch | Training ArcFace requires millions of face images. Pretrained model achieves state-of-the-art accuracy on our dataset. |
| Recognition approach | Similarity matching (cosine distance) | No retraining required when adding new students — just add new embedding to database. |
| Augmentation scope | Classmates with <30 images only | LFW already has 45-60 images per person. Only augment low-data classmates. |
| Approved augmentations | H-flip, brightness, ±15° rotation, blur | Natural variations only. Vertical flip and >30° rotation rejected as unnatural. |
| Dataset split | 85% train / 15% val, seed=42 | Standard split with fixed seed for reproducibility across sessions. |
| Enrollment design | 3-5 photos → average embedding → DB | Averaging multiple embeddings creates more robust identity representation. |

7. Remaining Work

| Step | Task | Details |
| --- | --- | --- |
| 4 (cont.) | Complete face alignment | Run align_dataset() on full merged train + val → save to aligned_dataset/ |
| 5 | Data augmentation | H-flip, brightness, rotation ±15°, blur — target 80-100 images per classmate |
| 6 | ArcFace embedding extraction | Load pretrained ArcFace, extract 512-dim embedding per aligned face |
| 7 | Build embedding database | Store embeddings with person labels as .npy files; average per-person embeddings for enrollment |
| 8 | Similarity matching | Cosine similarity between query and database; threshold tuning on val set |
| 9 | Real-time webcam demo | YOLOv8 → insightface → ArcFace → match → display name → log to CSV |

8. Tools & Libraries

| Library | Version | Purpose |
| --- | --- | --- |
| ultralytics | 8.4.21 | YOLOv8 face detection |
| insightface | Latest | Face alignment, landmark detection, future embedding extraction |
| onnxruntime | Latest | Backend inference engine for insightface ONNX models |
| opencv-python | 4.13.0 | Image I/O, drawing, color conversion |
| Pillow / pillow-heif | 11.3.0 | HEIC conversion, image format handling |
| opendatasets | Latest | Kaggle LFW dataset download |
| numpy / matplotlib | Latest | Array operations and dataset visualization |

| Environment | Details |
| --- | --- |
| Platform | Google Colab (free tier, CPU runtime) |
| Storage | Google Drive — all datasets persisted across sessions |
| Language | Python 3.12 |
| Dataset location | /content/drive/MyDrive/ — merged_dataset, aligned_dataset |